# Fahamika

Full Project Handoff & Context Summary

This document is a complete handoff summary of the project to date — intended to be shared with a new AI chat session (or a new team member) to bring it fully up to speed without re-explaining prior work. It covers: what the project is, current status in the buildathon, everything built and working end-to-end, every major issue hit and how it was resolved, what remains unbuilt, and the resource/mentorship plan already in motion.

1. Project Status	2

2. Core Concept & Design Principles	2

2.1 Core Design Principle — AI Does Not Generate Facts	2

2.2 Working End-to-End Architecture (Voice)	2

2.3 Planned SMS Workflow (Deaf Accessibility) — Not Yet Built	3

3. Development Environment (Prototype Stage)	3

3.1 Setup	3

3.2 Asterisk	3

3.3 Python Environment	3

4. Firebase Firestore	4

5. Key Issues Hit & How They Were Resolved	4

5.1 VirtualBox NAT vs Bridged networking	4

5.2 Python package visibility for the asterisk user	4

5.3 Piper permission errors on voice model path	4

5.4 Corrupted Piper voice model download	4

5.5 Silent script failures inside System()	4

5.6 AI response latency	4

5.7 Voice quality — espeak-ng to Piper	5

5.8 Speech-to-text model choice	5

6. Not Yet Built / Deliberately Deferred	5

7. Resources & Mentorship (In Progress)	5

7.1 Mentorship Needed	5

7.2 Key Resource Decisions	6

8. Related Materials Already Produced	6

9. Suggested Next Steps for the Production Build-Out	6

# 1. Project Status

Project name: Fahamika (formerly PWD Connectivity). An AI-powered, phone-based civic information system for persons with disabilities (PWD) in areas with limited connectivity or limited smartphone access.

Buildathon result: selected as one of the top 7 teams out of 42 at a Mozilla / KamiLimu-sponsored buildathon (no numbered ranking given at this stage — all 7 teams selected equally as finalists). The team has now moved from prototype to the funded build-out stage, with resources and mentorship being provided to develop a deployable production version.

Note: This document reflects the state of the project as of the end of the prototype phase. It is the intended starting context for a new chat focused on the production build-out.

# 2. Core Concept & Design Principles

A citizen interacts with the system via a phone call (IVR), and eventually SMS (for Deaf users) and USSD. The system fetches pre-approved civic content from a database, uses AI to simplify and translate that content into plain language, and delivers it back as speech (voice call) or text (SMS).

## 2.1 Core Design Principle — AI Does Not Generate Facts

The AI model never generates civic information from its own knowledge. It only rewrites and translates pre-approved text that is fetched from the database. This keeps the system's factual content controlled and auditable — the AI's role is limited to simplification and language conversion, not fact generation.

## 2.2 Working End-to-End Architecture (Voice)

Caller dials in (feature phone / softphone) ¦ v Asterisk (PBX) answers, records the caller's spoken question ¦ v Whisper (speech-to-text) ---> transcribes the question ¦ v Keyword matching ---> maps the transcribed question to a topic ¦ v Firebase Firestore ---> fetches the pre-approved content for that topic ¦ v Ollama (local LLM, llama3.2:1b) ---> simplifies / translates the text ¦ v Piper (neural text-to-speech) ---> generates spoken audio ¦ v sox ---> resamples audio to 8kHz mono (telephony format) ¦ v Asterisk Playback() ---> caller hears the response

Status: fully working end-to-end, including the Whisper speech-to-text step, confirmed by the team as of the most recent testing.

## 2.3 Planned SMS Workflow (Deaf Accessibility) — Not Yet Built

A parallel text-based channel for Deaf users, sharing the same topic-matching, Firestore content, and AI-simplification steps as the voice pipeline, but replacing speech-to-text with direct SMS input and text-to-speech with a direct SMS reply. This has been architecturally planned (see Section 6) but not implemented — it requires new infrastructure (an SMS gateway and an inbound webhook server) rather than an extension of the existing Asterisk dialplan.

# 3. Development Environment (Prototype Stage)

## 3.1 Setup

- Ubuntu 24 running in VirtualBox on a Windows host machine.

- VM network mode: Bridged Adapter (not the default NAT) — required so the VM, the Windows host, and any softphone/testing device can all reach each other on the same LAN.

- Ollama runs on the Windows host (not the VM), exposed over the network via OLLAMA_HOST=0.0.0.0:11434 and a firewall rule for port 11434.

- Model used: llama3.2:1b — chosen specifically for limited available RAM.

Note: Both the VM's and host's IP addresses can change on reboot if DHCP-assigned — this was the single most common cause of 'it stopped working' during the prototype phase and is the first thing to re-check if the pipeline breaks.

## 3.2 Asterisk

Installed via apt (not compiled from source — no exotic codec/module requirements exist for this project). Configuration:

- pjsip.conf defines a SIP extension (6001) that a softphone (Zoiper, chosen over Linphone for clearer setup and error messages) registers against, standing in for a feature phone during testing.

- extensions.conf (dialplan) defines what happens on each extension — e.g. extension 100 answers, plays a 'one moment please' prompt (to cover AI processing latency), runs the Python pipeline script via System(), plays back the result, and hangs up.

- A second extension (200) was added for the full speech-driven IVR flow: answers, records the caller's question (Record()), transcribes and processes it, and plays back the response. Extension 100 (fixed topic) was deliberately kept working and untouched throughout, as a guaranteed fallback demo path.

## 3.3 Python Environment

A dedicated virtual environment (/opt/civic/venv) is used for all Python dependencies, rather than system-wide pip. This was a deliberate fix after system-wide installs (sudo pip install --break-system-packages) caused a package-manager conflict between pip and apt over a shared dependency (typing_extensions), and separately caused permission/visibility issues for the asterisk system user (which is the account that actually executes these scripts via Asterisk's System() call, and has a different home directory and Python path than the developer's own account).

sudo python3 -m venv /opt/civic/venv sudo /opt/civic/venv/bin/pip install firebase-admin requests piper-tts faster-whisper sudo chown -R asterisk:asterisk /opt/civic

Note: Every script in this project has been tested as the asterisk user specifically (sudo -u asterisk ...), not as the developer's own account — nearly every issue hit during the build (Python packages, Piper permissions, file paths, model cache locations) only surfaced under that user, not the developer's own login.

# 4. Firebase Firestore

- Collection: civic_content — one document per topic (e.g. document ID disability_rights).

- Fields per document: body_en, body_sw (plain text, pre-approved civic information).

- Service account key stored at /opt/civic/serviceAccountKey.json, owned by the asterisk user.

- Not yet built: a requests_log collection for logging each interaction (for a future admin dashboard), and a keywords array field per topic document (to make topic matching data-driven instead of hardcoded — flagged as a near-term improvement).

# 5. Key Issues Hit & How They Were Resolved

This section is included specifically so a new context (human or AI) does not re-attempt approaches that already failed.

### 5.1 VirtualBox NAT vs Bridged networking

The VM defaulted to NAT mode (IP range 10.0.2.x), which is isolated from the host and any other device on the network. Switched to Bridged Adapter so the VM gets a real LAN IP reachable by the Windows host and by a softphone on another device.

### 5.2 Python package visibility for the asterisk user

sudo pip install ... --break-system-packages installed packages under the invoking user's home directory, invisible to the asterisk user's Python path. A later attempt to force a system-wide install failed with a pip/apt conflict over typing_extensions. Resolved permanently by using an isolated virtual environment at /opt/civic/venv (see Section 3.3).

### 5.3 Piper permission errors on voice model path

Running Piper via sudo -u asterisk from a home directory (e.g. /home/vboxuser) failed with a permission error before Piper reached its own --data-dir logic — Piper's first step checks whether the given model name is a literal relative file path, and that check itself fails because the asterisk user cannot read into another user's home directory. Fixed by explicitly setting a working directory the asterisk user owns (cwd="/opt/civic" in the subprocess.run call), rather than relying on the directory the command happens to be launched from.

### 5.4 Corrupted Piper voice model download

A first voice model download attempt logged success but produced a file that failed to load (protobuf parsing error) — consistent with a truncated download, likely related to limited VM storage. Resolved by clearing space (pip cache purge, apt clean), deleting the partial files, and re-downloading, this time verifying actual file size rather than trusting the log message alone.

### 5.5 Silent script failures inside System()

Errors inside a System() call are not surfaced to the caller or visible during a live call — a failing step can silently fall through to a stale output file from an earlier run, giving the false impression that a fix worked when it hadn't. The reliable habit established: after any script edit, re-run it manually and directly as the asterisk user with an explicit exit-code and output-file-timestamp check, before ever testing again via a live call.

### 5.6 AI response latency

The first Ollama call after any idle period is slow (roughly 10–30 seconds) because the model has to load into memory; it stays warm for about 5 minutes afterward (Ollama's default keep_alive), so consecutive calls are much faster. A Playback('one-moment-please') prompt was added to the dialplan specifically to cover this gap so callers don't think the call has dropped.

### 5.7 Voice quality — espeak-ng to Piper

espeak-ng was used first to prove the end-to-end call flow worked at all, since it required no model download. Once the core loop was confirmed, it was replaced with Piper for meaningfully more natural-sounding speech (see 5.3 and 5.4 for issues hit during that swap).

### 5.8 Speech-to-text model choice

faster-whisper and openai-whisper use identical underlying model weights — switching between them only changes inference speed, not transcription accuracy. This distinction matters because accented Kiswahili-English accuracy was a stated concern; the actual fix under evaluation is a different, Africa-trained model (Intron's Sahara v2, which includes a bilingual Swahili-English ASR model built for code-switching, benchmarked at an 11% word error rate on Swahili) rather than swapping Whisper runtimes. This is reflected as the production recommendation in the resource plan (Section 7).

# 6. Not Yet Built / Deliberately Deferred

- SMS workflow for Deaf users — architecturally planned (shares the topic-matching, Firestore, and AI-simplification steps with the voice pipeline) but not implemented. Requires: an SMS gateway/API (Africa's Talking recommended), a registered sender ID or shortcode with two-way messaging support, and a new always-on webhook server to receive inbound SMS and trigger the existing pipeline.

- Real phone number / toll-free line — the prototype uses a softphone (Zoiper) over a bridged local network as a stand-in for a feature phone; Asterisk treats a SIP call identically regardless of the handset, so this doesn't limit what's been proven. A real Safaricom toll-free number requires Communications Authority of Kenya (CAK) registration and is not achievable on a short timeline — flagged as the highest-priority, longest-lead-time item for the production phase.

- Admin/content dashboard — content is currently added by hand via the Firestore console. Not workable once non-technical partners (e.g. NCPWD) are involved in content review.

- requests_log Firestore collection — for tracking usage/analytics, not yet implemented.

- Data-driven topic matching — currently a hardcoded Python keyword dictionary; a keywords field per Firestore document was identified as the natural near-term improvement.

- Retrieval-augmented generation (RAG) / vector search — evaluated and deliberately deferred. Assessment: current keyword matching is adequate at the current small number of topics; RAG-based semantic retrieval becomes worth its added complexity and latency only once content scales to dozens of topics or more. If/when needed, Firestore's native vector search (findNearest) is the recommended path, since it avoids introducing a separate vector database service into the stack.

- Kiswahili neural text-to-speech — Piper has no native Swahili voice; espeak-ng remains the fallback for the Kiswahili branch. Google Cloud Text-to-Speech (confirmed Swahili support) and Intron's Sahara v2 are the two production candidates identified (see Section 7).

# 7. Resources & Mentorship (In Progress)

A separate, detailed Resource & Mentorship Plan document has already been produced and shared with the Mozilla/JKamilimu program contacts. Summary of its key recommendations:

## 7.1 Mentorship Needed

- Telecom / VoIP engineer — ideally Safaricom-connected, for toll-free number provisioning, SIP trunk configuration, and CAK regulatory approval.

- AI / ML engineer — for the local-vs-cloud AI split at scale, latency reduction, and objective (benchmark-based) evaluation of speech model options.

- Accessibility / disability inclusion specialist — ideally connected to NCPWD or KNAD (Kenya National Association of the Deaf), to validate language, pacing, and SMS wording with the actual user community.

## 7.2 Key Resource Decisions

| Area | Recommendation |
| --- | --- |
| Toll-free number | Safaricom Business, applied for directly — highest-priority item due to long lead time and non-public pricing. |
| PBX hosting | Cloud VPS Digital Ocean Droplet |
| AI text simplification | Hybrid: local model for cost/speed most of the time, with a hosted API (Deepseek API) as fallback for reliability. |
| Speech-to-text | Whisper speech to text |
| Kiswahili text-to-speech | Google Cloud Text-to-Speech as the lower-risk near-term choice; Intron's Sahara v2 worth a side-by-side quality comparison. |
| SMS gateway | Africa's Talking SMS API. |
| Database | Moved to a vector Database – Pinecone to be specific for RAG |
| Team tooling | DeepSeek API subscription for development, debugging, and documentation work. |

Note: Full cost breakdown (with KES equivalents) is in the separate Resource & Mentorship Plan document — worth attaching alongside this one when starting a new chat, if further budget-related work is needed.

# 8. Related Materials Already Produced

- A detailed prep-day build log (Word document) — covers full configs, scripts, and troubleshooting steps for the initial voice-only prototype (pre-Whisper).

- An architecture diagram including both the working voice pipeline and the planned SMS pipeline, with the SMS path clearly marked as not yet implemented.

# 9. Suggested Next Steps for the Production Build-Out

1. Prioritize the Safaricom toll-free number application — longest lead time, least visible pricing, and blocks real-world testing more than any other item.

2. Move Asterisk off the local VM and onto a cloud-hosted VPS as the first infrastructure migration.

3. Decide and implement the local-vs-cloud AI hybrid strategy (Ollama + DeepSeek API fallback) before scaling call volume.

4. Build the SMS pipeline as a parallel workstream, reusing the existing Firestore/AI-simplification logic — this is new infrastructure (webhook server + Africa's Talking integration), not an extension of the Asterisk dialplan.

5. Replace hardcoded keyword topic-matching with any RAG/vector-search process.

6. Build a minimal admin dashboard so non-technical partners (NCPWD, content reviewers) can manage civic content without touching the Pinecone database directly.